# Organization-wide Architecture Review Proposal

# 1. Executive Summary

Following a recent Azure outage that exposed a single point of failure, this proposal outlines a comprehensive plan to perform an organization-wide architecture review. The goal is to assess all systems across teams, identify vulnerabilities, strengthen resilience, and ensure alignment with cloud-native best practices.

# 2. Objectives and Scope

The objectives of this initiative are to:

• Identify and mitigate single points of failure (SPOFs)
• Improve resilience, scalability, and observability across systems
• Establish a governance model for ongoing architecture review
• Standardize reliability practices across teams

## Scope Includes:

• All critical production systems and services hosted on Azure
• Data, messaging, and networking layers
• CI/CD pipelines, monitoring, and third-party integrations

# 3. Phased Review Plan (12 Weeks)

| Phase | Duration | Key Activities |
| --- | --- | --- |
| Preparation | 2 weeks | System inventory, stakeholder mapping, define review criteria |
| Assessment | 4 weeks | Team-by-team architecture reviews, risk identification |
| Consolidation | 2 weeks | Aggregate findings, prioritize remediation actions |
| Remediation | 4 weeks | Implement fixes, deploy redundancy and failover solutions |

# 4. Governance and Roles

| Role | Responsibility |
| --- | --- |
| Lead Software Engineer | Lead initiative, coordinate reviews, define standards |
| Team Tech Leads | Provide architecture inputs, support remediation |
| Cloud Infrastructure Team | Assist with environment audits and failover configurations |
| Security & Compliance | Review policy adherence and data protection |
| Program Manager | Track progress, milestones, and cross-team alignment |

# 5. Architecture Review Flow Diagram

The following sequence represents the end-to-end review workflow:
1. System Inventory → 2. Review Sessions → 3. Risk Assessment → 4. Consolidation → 5. Remediation → 6. Governance & Continuous Review

# 6. Deliverables

• Architecture Review Checklist & Template
• System Inventory & Dependency Map
• Org-wide Resilience Risk Report
• Remediation Action Plan
• Updated Resilience Guidelines / Reference Architecture

# 7. Next Steps

• Approve initiative scope and timeline
• Communicate review plan to all team leads
• Begin system inventory collection
• Schedule team-by-team reviews